MCL-BB

Implementation Sprint — Team Task Plan

Codebase Refinement & Real Backend Integration

| 👤 YUVRAJ Backend Architecture + Integrations Phases 1b · 3 · 4 + API contracts | 👤 TEAMMATE Frontend Wiring + Live Data Phases 1a · 2 · 3 (frontend) · 4 (frontend) |
| --- | --- |

⚠ Ground Rule — Parallel Work Requires a Contract Yuvraj must share the expected JSON response shapes for all new endpoints (Inspections + Status PATCH) before Teammate starts Phase 3 frontend or Phase 4 frontend work. Teammate builds against those shapes; swap in the real endpoint when Yuvraj's backend is ready. This eliminates all blocking dependencies.

👤  Yuvraj — Backend, Infrastructure & Integration

Role summary: You own everything that touches the database, Google Drive, Multer, and status-transition logic. You also define the API contracts that unblock your teammate. Estimated effort: ~70% of total sprint work.

## Phase 1b — Backend: Centralise API Config

Goal: Make sure your server-side code never has a hardcoded port or base path. One change should update everything.

Files you touch: server/.env  ·  complaintApi.ts  ·  any other server file with hardcoded localhost:5000

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| server/.env | NEW | Create the file. Add PORT=5000 and any DB connection strings. This is the single source of truth for the server port. Never hardcode 5000 again anywhere in the server codebase. |
| complaintApi.ts | MODIFY | Confirm it reads from process.env.PORT or a central config module — not a literal string. If it imports from a config file, update that file to read process.env. Add a comment: "// Port managed via server/.env". |
| Any other server file | AUDIT | grep the entire server/ directory for "5000" or "localhost". Fix every match to use the env var. This is a quick search-and-replace pass — do it now so it never bites you later. |

Why this matters to you as a learner

Hardcoded ports are a classic junior mistake. When you deploy (even to a staging box), the port changes. Environment variables are how every real production system handles this. Doing this audit once trains the habit.

## Phase 3 — Field Inspection Backend Route & Storage

Goal: Accept a multipart POST from the frontend, upload photos to a Google Drive subfolder, and persist the full inspection record in PostgreSQL. Return HTTP 201 with the created inspection ID.

Step 1 — Design your DB schema first (do not skip this)

Before writing any TypeScript, write the SQL CREATE TABLE statement on paper or in a scratch file. Columns you need:

- id — UUID primary key (use gen_random_uuid())

- complaint_id — FK → complaints.id (inspection belongs to a complaint)

- reporting_officer_id — FK → officers.id

- block — VARCHAR

- gps_lat, gps_lng — NUMERIC(10,7)

- building_type — VARCHAR

- violator_name, violator_contact — VARCHAR

- pmc_section — VARCHAR  (e.g. "270(1)")

- notice_issued_at — TIMESTAMPTZ

- drive_folder_url — TEXT (the subfolder URL, NOT individual file URLs)

- created_at — TIMESTAMPTZ DEFAULT now()

Run this CREATE TABLE in your dev DB before writing any TypeScript. A schema mismatch between your SQL and your TS types is the #1 source of bugs at this stage.

Step 2 — inspectionStorage.ts (NEW FILE)

Create server/services/inspectionStorage.ts. This file is a pure DB helper — no Express, no Drive code in here. That separation makes it testable.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| inspectionStorage.ts | NEW | Export one function: createInspection(data: InspectionInsert): Promise<Inspection>. It runs a single INSERT ... RETURNING * query. Define the InspectionInsert type to match every column above. Import your existing db/pool connection — do not create a new one. Keep it under 60 lines. |
| types/inspection.ts | NEW | Define InspectionInsert and Inspection interfaces. Inspection extends InspectionInsert and adds id: string and created_at: Date. Import these in both inspectionStorage.ts and the route handler so TypeScript enforces the contract end-to-end. |

Step 3 — complaintRoutes.ts: add POST /api/inspections

Add the route handler inside your existing complaintRoutes.ts. Structure it in this exact order — this order matters for error isolation:

- 1. Multer middleware — configure disk storage with a temp /uploads dir. Accept fields: photos (array, max 10) and notice_photo (single).

- 2. Validate required body fields — complaint_id, reporting_officer_id, block, gps_lat, gps_lng must all be present. Return 400 with a clear message if any are missing. Do this BEFORE touching Drive.

- 3. Call uploadComplaintFiles — pass req.files to your existing Drive helper. It returns a folder URL. Store that URL, not individual file URLs.

- 4. Call createInspection — pass body fields + drive_folder_url. Await the result.

- 5. Return 201 — { success: true, inspectionId: result.id, driveFolderUrl: result.drive_folder_url }

- 6. try/catch the whole thing — return 500 with err.message in the catch. Never let an unhandled rejection crash the server.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| complaintRoutes.ts | MODIFY | Add POST /api/inspections with the 6-step structure above. Also add GET /api/inspections — it does a simple SELECT * FROM inspections ORDER BY created_at DESC. You can add a ?complaint_id= query param filter later. |
| Multer config | MODIFY | If Multer is already configured elsewhere, extract it to server/middleware/upload.ts so both the inspection route and any future route can reuse it. Single responsibility — one file, one job. |

Step 4 — Share the API contract with Teammate BEFORE they start frontend

Write a simple JSON sample in your team chat or a shared doc:

Contract you must share — POST /api/inspections response (HTTP 201) { "success": true, "inspectionId": "uuid-here", "driveFolderUrl": "https://drive.google.com/drive/folders/..." }

Also share the request shape: FormData fields expected, file field names, and which fields are required vs optional. Teammate cannot build the form submit without this.

## Phase 4 — Complaint Status Lifecycle API

Goal: A single PATCH endpoint that validates the status transition, updates PostgreSQL, and appends an audit trail row. No frontend code here — that's Teammate's job.

Step 1 — Define valid transitions as a constant (not inline logic)

Create a STATUS_TRANSITIONS map at the top of your route file or in a constants file:

Allowed status transitions const STATUS_TRANSITIONS = { "Assigned": ["In Progress"], "In Progress": ["Resolution Submitted"], "Resolution Submitted": ["Pending Approval"], "Pending Approval": ["Approved / Closed", "Rejected"], "Rejected": ["In Progress"], }

Using a map instead of a giant if-else chain means you can read the full state machine at a glance, and adding a new transition is a one-line change. This is a real software engineering pattern called a state machine table.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| PATCH /api/complaints/:id/status | NEW | 1) Fetch current complaint status from DB. 2) Check STATUS_TRANSITIONS[currentStatus].includes(requestedStatus) — return 400 "Invalid transition" if false. 3) UPDATE complaints SET status = $1, updated_at = now() WHERE id = $2. 4) INSERT into complaint_audit_log (complaint_id, old_status, new_status, changed_by, changed_at). 5) Return 200 with updated complaint. |
| complaint_audit_log table | NEW | CREATE TABLE if it does not exist: id UUID PK, complaint_id FK, old_status VARCHAR, new_status VARCHAR, changed_by VARCHAR (officer id or name), changed_at TIMESTAMPTZ DEFAULT now(). This is your paper trail — non-negotiable for a government system. |
| complaintRoutes.ts | MODIFY | Add the PATCH route. Keep it as a separate named handler function (not an inline arrow) so it can be read and tested independently. |

Share this contract with Teammate too

Contract — PATCH /api/complaints/:id/status Request body: { "status": "In Progress", "changedBy": "officer-id" } Success 200: { "success": true, "complaint": { ...updatedComplaint } } Error 400: { "error": "Invalid transition: Assigned → Approved / Closed" }

## Your Verification Checkpoints

🚩 Checkpoint 3: Field Inspection End-to-End ✓ Open FieldInspectionPage, fill all fields including GPS and at least one photo ✓ Click Register Inspection — check Network tab: HTTP 201 response received ✓ Open Google Drive: new subfolder created inside the complaint folder ✓ Query PostgreSQL: SELECT * FROM inspections — your row is there with correct drive_folder_url ✓ GET /api/inspections in Postman — your new record appears

🚩 Checkpoint 4: Status Transition & Build Check ✓ Test in Postman: PATCH /api/complaints/[id]/status with { status: "In Progress" } — 200 returned ✓ Test invalid transition: PATCH with { status: "Approved / Closed" } from "Assigned" — must return 400 ✓ Query audit log table: SELECT * FROM complaint_audit_log — transition row is recorded ✓ Run: cd server && npm run build — zero TypeScript errors

👤  Teammate — Frontend Wiring & Live Data Integration

Role summary: You own all React/TSX changes: replacing mock data with real API calls, wiring form submissions, and connecting action buttons. No database or Drive code. Estimated effort: ~30% of total sprint work, but every task is a real learning moment.

📚 Learning focus for this sprint → useEffect + fetch pattern (how React fetches data when a component loads) → Controlled form state + FormData (how multipart file uploads work in the browser) → API contract consumption (building UI against a defined JSON shape) → Environment variables in Vite (why .env exists and how import.meta.env works)

## Phase 1a — URL Cleanup (Start Here)

Goal: Remove every hardcoded "http://localhost:5000/api" string from the frontend. Replace with import.meta.env.VITE_API_BASE_URL. This is the simplest task and a perfect warmup.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| Frontend/.env | NEW | Create this file in the Frontend/ folder (same level as package.json). Add one line: VITE_API_BASE_URL=http://localhost:5000/api. This is a Vite convention — the VITE_ prefix makes the variable available in browser code via import.meta.env. |
| Frontend/.env.example | NEW | Create this file too. It's a template for other developers. Contents: VITE_API_BASE_URL=http://localhost:5000/api. Commit .env.example to git; .env should be in .gitignore (it may already be). |
| FieldInspectionPage.tsx | MODIFY | Find every "http://localhost:5000/api" string. Replace with import.meta.env.VITE_API_BASE_URL. Add the import at the top: const API = import.meta.env.VITE_API_BASE_URL; |
| ComplaintsPage.tsx | MODIFY | Same search-and-replace as above. |
| OfficersPage.tsx | MODIFY | Same search-and-replace as above. |
| complaintApi.ts | MODIFY | This file probably has the most hardcoded URLs. Replace all of them. If there's a BASE_URL const at the top, change that const to read from import.meta.env instead — this is the cleanest fix. |

How to verify Phase 1a without running the backend

Run: grep -r "localhost:5000" Frontend/src. If the output is empty, you're done. The goal is zero matches.

## Phase 2 — Live Data: Dashboard & Complaint Detail

Goal: Replace all static mock data with real API calls. After this phase, the dashboard numbers and complaint list come from the actual database.

Pattern you will use in every file:

The fetch-on-mount pattern — learn this, you will use it forever const [data, setData] = useState(null); const [loading, setLoading] = useState(true); const [error, setError] = useState(null); useEffect(() => { fetch(`${API}/complaints`) .then(r => r.json()) .then(setData) .catch(setError) .finally(() => setLoading(false)); }, []); // empty array = runs once when component mounts

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| DashboardPage.tsx | MODIFY | Step 1: Add useState for complaints array, loading bool, error. Step 2: useEffect with fetch(API + "/complaints"). Step 3: Calculate stats from the array: total = complaints.length, pending = complaints.filter(c => c.status === "Assigned").length, etc. Step 4: Replace complaints.slice(0,5) with the live array sliced the same way. Step 5: Show a loading spinner while loading is true. Show an error message if error is set. |
| ComplaintDetailPage.tsx | MODIFY | Step 1: Get the complaintId from the URL params (useParams()). Step 2: useEffect with fetch(API + "/complaints/" + complaintId). Step 3: Remove ALL imports from mockData.ts. Step 4: Render the live complaint object — Drive folder link, assigned officer, timestamp history. Step 5: If complaint is null after loading, show "Complaint not found". |
| App.tsx | MODIFY | Remove the activeComplaint state that is initialised from mockData[0]. If activeComplaint is needed, it should be set by the detail page fetch, not hardcoded. Delete the mockData import entirely from App.tsx. |
| mockData.ts | AUDIT | After the above changes, check if anything still imports from mockData.ts. If the file has zero imports pointing to it, you can delete it (ask Yuvraj first — confirm it is not used in tests). |

Things that will trip you up — read before you start

- The empty dependency array: useEffect(() => {...}, []) — that empty [] is NOT a mistake. It means "run once on mount". Without it, you get an infinite loop of fetches.

- JSON shape: console.log the response in your fetch first. Check the actual field names match what you're rendering. Backend might return complaint_id not complaintId.

- useParams needs a route param: Your route must be /complaints/:complaintId for useParams() to work. Check App.tsx route definitions.

## Phase 3 (Frontend) — Wire FieldInspectionPage Submit

Dependency:  Wait for Yuvraj to share the POST /api/inspections request contract before building this. Build against a mock fetch first if he's not done yet.

Goal: When the officer clicks "Register Inspection", collect all form fields + files into a FormData object and POST to the backend. Show success or error feedback.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| FieldInspectionPage.tsx | MODIFY | Step 1: Create a submitInspection async function (not inside useEffect). Step 2: Build a FormData object: append every text field with fd.append("fieldName", value). Append files with fd.append("photos", file) in a loop. Step 3: fetch(API + "/inspections", { method: "POST", body: fd }) — do NOT set Content-Type header manually; browser sets it with the boundary automatically. Step 4: If response.ok, show a success toast and redirect to /dashboard or /inspections. Step 5: If not ok, parse the error JSON and show it to the user. Wrap in try/catch. |
| Success feedback | MODIFY | Add a simple success state: const [submitted, setSubmitted] = useState(false). When true, render a green banner: "Inspection registered successfully. Inspection ID: [id]". Show the Drive folder link from the response too (display it, never expose the raw URL to print/copy — Yuvraj's rule). |

FormData explained — why you use it here

A regular JSON body cannot carry file bytes. FormData is the browser's way of packaging text fields AND file bytes together in one request. The Content-Type header becomes "multipart/form-data" automatically. Multer on the server unpacks it. This is the standard pattern for any file upload on the web.

## Phase 4 (Frontend) — Status Action Buttons

Dependency:  Wait for Yuvraj's PATCH /api/complaints/:id/status contract before wiring these.

Goal: The four action buttons in ComplaintDetailPage (Assign Officer, Submit Resolution, Approve & Close, Reject) must call the PATCH endpoint and update the local status state on success.

| Task / File | Action | What to do — detailed steps |
| --- | --- | --- |
| ComplaintDetailPage.tsx — status update function | MODIFY | Write one reusable async updateStatus(newStatus) function. Inside: PATCH fetch to /complaints/:id/status with body containing status and changedBy fields. On success parse JSON and call setComplaint(data.complaint). On error parse JSON and show setStatusError. Wrap in try/catch for network failures. |
| ComplaintDetailPage.tsx — wire buttons | MODIFY | Each button's onClick calls updateStatus with the correct target status string: "Assign Officer" → "In Progress", "Submit Resolution" → "Resolution Submitted", "Approve & Close" → "Approved / Closed", "Reject" → "Rejected". Disable a button while the fetch is in flight (add an updating state boolean) to prevent double-clicks. |
| Status pill / badge | MODIFY | The status display should reactively show complaint.status from your local state — not a hardcoded string. Since you call setComplaint(data.complaint) on success, the pill updates instantly without a page reload. |

Why one reusable function instead of four separate fetch calls

If you write four separate fetch blocks (one per button), any bug fix needs to be made in four places. One function with a parameter is the DRY principle (Don't Repeat Yourself). This is one of the most important patterns in software engineering — learn to spot when you're writing the same thing twice.

## Your Verification Checkpoints

🚩 Checkpoint 1: Config Integrity ✓ Run: grep -r "localhost:5000" Frontend/src — output must be empty ✓ In browser console: console.log(import.meta.env.VITE_API_BASE_URL) — prints the URL ✓ Confirm MCL-BB_Plan.md is deleted from the repo root

🚩 Checkpoint 2: Live Backend Data in Dashboard & Detail ✓ Register a new complaint via the normal flow ✓ Open Dashboard — the new complaint appears in the recent complaints table ✓ Stat counts (total, pending, etc.) reflect the actual DB count ✓ Click the complaint — ComplaintDetailPage loads its real data, Drive link, assigned officer ✓ Refresh the page — data is still correct (not lost on reload)

🤝  Shared — Final Build & Integration Verification

Both of you run these together after your individual work is merged.

🚩 Checkpoint 3 + 4: Full E2E — run together after merge ✓ FieldInspectionPage: submit a full inspection with photos → HTTP 201, Drive subfolder created, DB row persisted ✓ GET /api/inspections in browser/Postman → new inspection record visible ✓ ComplaintDetailPage: click each status button in order → pill updates, no page reload needed ✓ Test invalid transition (e.g. jump from Assigned to Closed) → 400 error shown in UI ✓ cd Frontend && npm run build → zero errors ✓ cd server && npm run build → zero errors

Merge strategy 1. Yuvraj merges backend branches first (Phase 3 + 4 server code). 2. Teammate merges Phase 1a + Phase 2 (these have no backend dependency). 3. Teammate merges Phase 3 + 4 frontend after Yuvraj's backend is up and tested. 4. Run the joint checkpoint together. Fix anything that breaks. Ship.